# Request for Proposal (RFP) - Full-Funnel AdTech Ecosystem for SMS

Introduction: SMS (SRMG Media Solutions) is seeking proposals from qualified AdTech vendors to support the development of a full-funnel, data-driven advertising technology ecosystem. This will be implemented across our 30+ owned and operated digital properties. Our goal is to build a walled garden solution, similar to Amazon's AdTech infrastructure, with a strong emphasis on self-service, audience insights, AI-driven creative, and monetization.

We request that your proposal is structured in phases, with clear cost breakdowns, timelines, and information or dependencies required from SMS to proceed effectively.

Scope of Work: The proposed solution should enable:

- Monetization of our private marketplace (PMP)

- White-labeled self-serve platform for advertisers

- AI-powered dynamic creative optimization

- Unified audience targeting (1st-party, contextual, behavioral)

- Publisher-level reporting dashboard

- Seamless integration with Google Ad Manager (our SSP)

- Optional integrations with other SSPs and DSPs

# Phase 1: Core Platform Foundation (MVP)

# Objectives:

The primary objective of Phase 1 is to establish a foundational white-labeled platform integrated with Google Ad Manager (GAM) as the SSP. This MVP should enable advertisers and internal teams to begin operating campaigns on SMS’s inventory with first-party audience capabilities, while providing transparent reporting to publishers.

Detailed Scope of Work:

1. White-Labeled Advertiser Interface:

- Branded self-serve portal for advertisers to:

  - Register and log in securely

  - Upload and manage creatives

  - Define and launch ad campaigns

  - Select targeting options available via GAM (e.g., geolocation, device, browser, ad slot, contextual)

  - View campaign performance metrics and billing

- Role-based access controls for agencies, direct clients, and SMS teams

- Support for multiple ad formats (display, video, native – as supported in GAM)

2. GAM Integration:

- Seamless connection to Google Ad Manager to:

  - Sync available inventory across O&O websites

  - Trigger campaign delivery and impression tracking

  - Pass relevant targeting data from the self-serve platform into GAM

- Support for Deal ID creation for PMP execution

- Automated sync and bidstream management

3. Audience Targeting Integration:

- First-party audience segments provided by SMS should be accessible within the self-serve platform.

- UI and logic to allow advertisers to select audiences during campaign setup

- Data taxonomy and segment mapping documentation

4. Publisher Monetization Dashboard:

- Publisher-facing interface to:

  - Monitor revenue performance across their websites

  - Track impressions, fill rate, eCPM, and top advertisers/campaigns

  - Export reports (CSV/PDF)

  - Schedule email reports

- Multi-publisher access logic if required (for onboarding partner publishers later)

5. Authentication & Compliance:

- GDPR, CCPA, and regional compliance handling

- SSO/SAML or secure authentication options

- Activity logs and access tracking for auditing

Deliverables from Vendor:

- Functional white-labeled advertiser and publisher portals (MVP)

- Integration with Google Ad Manager for ad delivery and targeting

- First-party audience integration setup

- Documentation:

  - Platform usage manual

  - API documentation (if relevant)

  - AdOps process guidelines

- Test environment for UAT

- Support plan for 30 days post go-live

Vendor Must Provide:

- Platform architecture and hosting plan

- Timeline to deliver Phase 1 (preferred: 6–8 weeks)

- Clear cost breakdown:

  - One-time setup/integration fee

  - License/subscription cost

  - Ongoing support cost

- Details of dependencies from SMS

- Example use cases or case studies (if available)

- References of similar deployments

SMS Will Provide:

- Access to Google Ad Manager and configuration support

- First-party audience segment definitions and access

- List of digital properties, inventory breakdown, and tagging structure

- Brand guidelines for white-labeling

- Access for SMS AdOps team for testing and UAT